**Sprint BackLog 1**

Date: 25-03-2021

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Role** | **Function** | **To do** | **Expected Day(s)** | **Actual Day(s)** | **Status** |
| **Student Role** | Login/Logout | Sơn | 2 | 1 | Done |
| Change Password | Đức | 1 | 1 | Done |
| Reset Password | Sơn | 1 | 1 | Done |
| Upload File | Sơn | 3 | 3 | Done |
| Edit File | Sơn | 2 | 2 | Done |
| View the closure date | Đức | 2 | 1 | Done |
| Comment about the file | Đức | 3 | 2 | Done |
|  | Automatic send email to Coordinator when submit. | Sơn | 2 | 2 | Done |
|  | Agree to Terms and Conditions | Sơn | 2 | 2 | In process |
| **Total** | Tasks: 9 |  | 18 | 15 |  |