**Sprint BackLog 2**

Date: 31-03-2021

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Role** | **Function** | **To do** | **Expected Day(s)** | **Actual**  **Day(s)** | **Status** |
| **Administrator Role** | Login/Logout | Son | 1 | 1 | Done |
| Change Password | Duc | 1 | 1 | Done |
| Add Account | Son | 1 | 1 | Done |
| Edit Account | Son | 2 | 2 | Done |
| Manage Account | Duc | 2 | 1 | Done |
| Create New Role | Son | 2 | 1 | Done |
| Role Manage | Duc | 2 | 2 | Done |
| Change role | Duc | 2 | 0 | In process |
| View Topic | Son | 1 | 1 | Done |
| View all user and their information | Son | 1 | 1 | Done |
| Manage Topic | Duc | 5 | 4 | Done |
| Total | Tasks: 11 |  | 20 | 16 |  |