**Sprint BackLog 3**

Date: 03-04-2021

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Role** | **Function** | **To do** | **Expected**  **Days** | **Actual**  **Days** | **Status** |
| **Marketing Manager Role** | Login/Logout | Son | 1 | 1 | Done |
| Change Password | Duc | 1 | 1 | Done |
| Reset password if forget | Son | 1 | 1 | Done |
| Only allow to view all selected articles | Duc | 3 | 0 | In process |
| Search article by article title or by the student account id | Son | 4 | 0 | In process |
| Download all selected articles after final closure date in ZIP file. | Duc | 4 | 0 | In process |
| Total | Task: 6 |  | 14 | 3 |  |