**Sprint BackLog 4**

Date: 16-04-2021

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Role** | **Function** | **To do** | **Expected**  **Days** | **Actual**  **Days** | **Status** |
| **Marketing Coordinator Role** | Login/Logout | Son | 1 | 1 | Done |
| Change Password | Duc | 1 | 1 | Done |
| Reset password if forget | Son | 1 | 1 | Done |
| View the student’s submitted articles in their Faculty | Duc | 4 | 3 | Done |
| Edit comment | Son | 3 | 2 | Done |
| Comment the articles within 14 days | Duc | 4 | 0 | In process |
| Select the articles for publication | Son | 3 | 0 | In process |
| Total | Tasks: 7 |  | 17 | 8 |  |