**Sprint BackLog 3**

Date: 03-04-2021

|  |  |  |  |
| --- | --- | --- | --- |
| **Role** | **Function** | **To do** | **Expected**  **Days** |
| **Marketing Manager Role** | Login/Logout | Son | 1 |
| Change Password | Duc | 1 |
| Reset password if forget | Son | 1 |
| Only allow to view all selected articles | Duc | 3 |
| Search article by article title or by the student account id | Son | 4 |
| Download all selected articles after final closure date in ZIP file. | Duc | 4 |
| Total | Task: 6 |  | 14 |