**Sprint BackLog 4**

Date: 16-04-2021

|  |  |  |  |
| --- | --- | --- | --- |
| **Role** | Function | To do | Expected  Days |
| **Marketing Coordinator Role** | Login/Logout | Son | 1 |
| Change Password | Duc | 1 |
| Reset password if forget | Son | 1 |
| View the student’s submitted articles in their Faculty | Duc | 4 |
| Edit comment | Son | 3 |
| Comment the articles within 14 days | Duc | 4 |
| Select the articles for publication | Son | 3 |
| Total | Tasks: 7 |  | 17 |